ROADMAP IMPLEMENTASI
SIM PENJAMINAN MUTU

| Fase | Durasi | Modul Utama | Deliverables | Tim |
| --- | --- | --- | --- | --- |
| FASE 1 Foundation | Bulan 1-3 | • Login & User Mgmt • Dashboard Basic • Dok. Management • Master Data | • DB Schema • API Auth • Basic UI • Core Features | 7-8 orang |
| FASE 2 Core Modules | Bulan 4-6 | • Akreditasi • Program Kerja/IKU • Dok. Enhancement • Dashboard Pro | • Akreditasi Module • IKU Tracking • Enhanced Dash • UAT Fase 2 | 7-8 orang |
| FASE 3 Advanced | Bulan 7-9 | • Audit • Kuesioner • SPMI • SIAKAD Integration | • Audit System • Survey Tool • SPMI Module • Data Sync | 7-8 orang |
| FASE 4 Optimization | Bulan 10-12 | • Integration • Optimization • Security • Training | • Full Integration • Performance • Documentation • Go-Live | 7-8 orang |

# PRIORITAS FITUR

## HIGH PRIORITY (Must Have)

✓ Login & Authentication (2FA, SSO)

✓ User & Role Management (RBAC)

✓ Dashboard KPI untuk Pimpinan

✓ Manajemen Dokumen dengan Version Control

✓ Modul Akreditasi (Pengisian Butir, Scoring)

✓ Program Kerja/IKU Tracking

✓ Sistem Notifikasi (Email, WhatsApp)

✓ API Gateway & Integration

✓ Audit Trail & Activity Log

✓ Backup & Restore

## MEDIUM PRIORITY (Should Have)

○ Modul Audit (Internal, Eksternal, ISO)

○ Modul Kuesioner dengan Analytics

○ SPMI Module (PPEPP Cycle)

○ Workflow Approval System

○ Digital Signature

○ Advanced Reporting & BI

○ Mobile Responsive Design

○ Full-text Search (Elasticsearch)

## LOW PRIORITY (Nice to Have)

◇ AI-powered Analytics

◇ Sentiment Analysis untuk Survey

◇ Chatbot Assistant

◇ Mobile App (iOS & Android)

◇ Blockchain untuk Audit Trail

◇ Advanced AI/ML Features

# TECHNOLOGY STACK RECOMMENDATION

## Backend

✓ PHP 8.1+

✓ Laravel 10+ Framework

✓ Laravel Sanctum (API Auth)

✓ Laravel Horizon (Queue)

✓ Redis (Cache & Queue)

## Frontend

✓ Vue.js 3 (Recommended) / React.js

✓ Tailwind CSS (Recommended) / Bootstrap 5

✓ Chart.js untuk Visualisasi

✓ Axios untuk HTTP Client

## Database

✓ PostgreSQL 14+ (Recommended) / MySQL 8+

✓ Redis untuk Caching

✓ Elasticsearch (Optional untuk Search)

## DevOps

✓ Git untuk Version Control

✓ Docker untuk Containerization

✓ CI/CD Pipeline (GitLab CI / GitHub Actions)

✓ AWS/GCP untuk Cloud Hosting

# ESTIMASI BUDGET (Ballpark)

Budget ini adalah estimasi kasar dan dapat bervariasi tergantung kompleksitas dan requirements spesifik.

| Item | Unit | Estimasi Biaya |
| --- | --- | --- |
| Development Cost (12 bulan) | 7-8 orang | Rp 500M - 800M |
| Infrastructure (Server, Cloud) | 1 tahun | Rp 50M - 100M |
| License & Tools | 1 tahun | Rp 20M - 50M |
| Training & Documentation | Lump sum | Rp 30M - 50M |
| Maintenance Year 1 | 1 tahun | Rp 100M - 150M |
| TOTAL ESTIMASI |  | Rp 700M - 1.15M |

Catatan: Biaya dapat lebih rendah jika dikembangkan secara in-house atau menggunakan tim outsource yang lebih ekonomis.

# RISK ANALYSIS & MITIGATION

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Resistance to Change | HIGH | Change management program, stakeholder engagement, early user involvement |
| Scope Creep | HIGH | Clear requirements documentation, change control process, agile approach |
| Integration Complexity | MEDIUM | Early technical assessment, phased integration, robust API design |
| Data Quality Issues | MEDIUM | Data cleansing before migration, validation rules, data governance |
| Resource Constraints | HIGH | Proper resource planning, outsourcing options, phased implementation |
| Security Vulnerabilities | HIGH | Security by design, regular audits, penetration testing, security training |

# KEY SUCCESS METRICS (KPIs)

## System Performance

• Page Load Time: < 2 seconds

• System Uptime: > 99.5%

• API Response Time: < 500ms

• Concurrent Users: > 500 users

## User Adoption

• Active Users: > 80% of total users

• Daily Active Users: > 50% of active users

• User Satisfaction Score: > 4.0/5.0

• Training Completion Rate: > 90%

## Business Impact

• Akreditasi Preparation Time: -50%

• Document Processing Time: -60%

• Audit Completion Time: -40%

• Report Generation Time: -70%

• Data Accuracy: > 95%

## Quality Assurance

• Bug Rate: < 1 critical bug per sprint

• Test Coverage: > 80%

• Code Quality Score: > 85/100

• Security Vulnerabilities: 0 critical, < 5 medium

# NEXT STEPS - ACTION PLAN

## Immediate Actions (Week 1-2)

1. Presentasi proposal ke stakeholder & pimpinan

2. Pembentukan steering committee

3. Approval budget & resources

4. Setup project governance structure

5. Kick-off meeting dengan tim

## Short-term Actions (Month 1)

1. Requirements gathering workshop

2. Detail business process mapping

3. Technical assessment & architecture design

4. Team recruitment & onboarding

5. Development environment setup

6. Sprint planning & backlog creation

## Medium-term Actions (Month 2-3)

1. Start development Sprint 1-6

2. Weekly sprint review & demo

3. Continuous stakeholder engagement

4. Early user testing & feedback

5. Risk monitoring & mitigation

6. Regular status reporting

Catatan Penting: Dokumen ini adalah panduan high-level. Detail spesifikasi lengkap ada di dokumen utama "Spesifikasi_SIM_Penjaminan_Mutu.docx".